## Slide 1: BIS 403 Applied Systems Design Peirce College Professor: Robert Heubner Teammates: J. Sherif and M. Morrison Case Study: Personal Trainer
Tasks 1&2, completed by Jilalo Sherif
Tasks 3&4, completed by Morrese Morrison
Chapter Three Case Study

## Slide 2: Tasks and Duration
# | Task | Duration
1 | Choosing the Right Location | 5 days
2 | Plan and Design, Budgeting, and Scheduling | 7 days
3 | Blue print preparation | 5 days
4 | Contractor Selection | 5 days
5 | Actual Construction | 60 days
6 | Safety review | 5
7 | Furnishing the gym | 2
8 | Grand Opening | 1

## Slide 3: Dependent Tasks
Task 2 and 3 (Plan and Design) depend on
Task 1 (Location selection) that includes
*Researching a location
*Concentration of target audience
*Competition
*Market Gap

## Slide 4: Dependent Tasks
Tasks 4 and 5 (Contractor selection and actual Construction)
depend on Task 2 and 3 that include
*Contractor prior performance review
*Management approval
*Zoning License
*Regulatory requirements

## Slide 5: Dependent Tasks
Task 7 (Furnishing the supercenter) depends on
Tasks 5 & 6 that include:
*Completion of the construction
*Purchase, delivery and installation of equipment
*Safety Walkthrough
*Fire drill

## Slide 6: Dependent Tasks
Task 8 (Grand Opening) depends on the successful
completion of all tasks (1 - 7) that are predecessors:
* Choosing the right location
* Planning, designing, budgeting and scheduling
* Blue print prep
* Contractor selection
* Actual construction
* Safety review
* Furnishing the supercenter
* Grand opening

## Slide 7: Fact Finding Technique #1 (Observe Operations)
During the preliminary investigation, both Susan & Gray should consider observing current day to day operations at other Personal Trainer locations for the below listed reasons:
To get a sense of how staff interacts with the current system, with different volumes of gym goers at a facility on a day to day basis.
To observe if the current system serves the needs of the current customers and whether or not the staff can effectively execute on current needs, or if the current system has bottlenecks in certain scenarios.

## Slide 8: Fact Finding Technique #2 (Conduct A User Survey)
During the preliminary investigation, both Susan & Gray should also consider conducting a user survey at a high volume Personal Trainer facility for the following reasons:
To discover any issues the user may encounter with the current system when dealing with a high volume of gym goers.
To discover if the user has to deal with minor system inconveniences on a day to day basis that may potentially affect the user’s overall productivity and experience.

## Slide 9: Employee Survey Questions
Listed below are the three employee survey questions that will be included in the user survey.
Question #1: Do you feel confident in the stability of the current system when performing various tasks?
Question #2: Do you recall any instances where the current system crashed or could not complete a task?
Question #3: What improvements would you like the current system to have in order to make day to day operations easier?

## Slide 10: Operational Feasibility
Operational Feasibility Definition - How well a proposed system solves problems & takes advantage of business opportunities.
Listed below are two questions that will help determine operational feasibility of the new system:
Question #1: Will this proposed system have the ability to handle a large amount of transactions, tasks and traffic at scale without degrading performance on a day to day basis?
Question #2: Will the new system put any strain on the customer? In regards to billing & payment, membership renewal, membership sign up, or day to day use from their end?

## Slide 11: Economic Feasibility
Economic Feasibility Definition - A quantitative measurement on how the proposed system may bring an economic benefit as opposed to the total cost of ownership.
Listed below are two questions that will help determine economic feasibility of the new system:
Question #1: What is the overall cost of building and implementing this system as well as a rough estimate of quarterly operating cost (Licensing, Hardware & Software Upgrade)?
Question #2: Is the cost of the new system outweighed by better operating expenses as well as provide Personal Trainer with the ability to execute on current and future market opportunities within the industry?

## Slide 12: Technical Feasibility
Technical Feasibility Definition - Resources required to develop or implement an existing solution within an organization.
Listed below are two questions that will help determine technical feasibility of the new system:
Question #1: Will the current hardware, software & network infrastructure be able to handle the proposed system (Staff Computers, Network Gear, VPN Configuration)?
Question #2: How will this system be supported on a day to day basis as well as for possible future organizational integration with other business products (Technical Support Staff, Network Team, Development Team)?

## Slide 13: Schedule Feasibility
Schedule Feasibility Definition - The timeline of the implementation in an acceptable time frame
Listed below are two questions that will help determine schedule feasibility of the new system:
Question #1: Are there any outlining risks that may affect the time to completion of the implementation?
Question #2: What is the proposed timeline for completion?